Deploying Quality App Mobile to Another Environment

QM-DEP-001 · 2026-08-18

Covers QualityAPP_Mobile — the online phone app — and nothing else. The offline tablet app is

a separate solution and is deliberately out of scope here.

Everything below was read from the live cus-con-sandbox environment, not from memory.

1. What is being deployed

| Solution | QualityAPP_Mobile ("Quality App Mobile") |
| --- | --- |
| Version | 0.1.14.0, unmanaged |
| Publisher | ColumbusGlobal, prefix cog |
| Contents | 1 canvas app + 5 virtual-entity references |
| Canvas app | cog_qualityappmobile_33e3d, phone layout 640 x 1136 portrait |
| Screens | MobOrders, MobResults, MobPhoto |

**There are no Dataverse tables, no Power Automate flows, no connection references and no

custom security roles.** The app is online-only and talks to F&O directly, so there is no

cache, outbox or sync machinery to move. That makes this a genuinely small deployment.

2. F&O entities used — the complete list

Six F&O data entities, surfaced as Dataverse virtual tables by the **Finance and Operations

virtual entity provider** (DataProviderId 2ac667f5-31d6-e911-a95e-000d3a110bbd).

| # | F&O entity | Dataverse logical name | Used for | R/W |
| --- | --- | --- | --- | --- |
| 1 | InventQualityOrderHeaderEntity | mserp_inventqualityorderheaderentity | the order list and its status | read |
| 2 | PowerAppInventQOLineEntity | mserp_powerappinventqolineentity | tolerances, unit, test variable id | read |
| 3 | InventQualityOrderLineResultEntity | mserp_inventqualityorderlineresultentity | the test worklist and the result write | read + write |
| 4 | PowerAppsInventTestVariableOutcomeEntity | mserp_powerappsinventtestvariableoutcomeentity | the allowed outcomes for option tests | read |
| 5 | PowerAppFileSavingEntity | mserp_powerappfilesavingentity | photo attachments | write |
| 6 | InventQualityOrderLineEntityPowerApp | mserp_inventqualityorderlineentitypowerapp | nothing — see the warning below | bound but unused |

Fields actually written

Only two entities are written to.

`InventQualityOrderLineResultEntity` — one field per save, on an existing row:

| Field | When |
| --- | --- |
| mserp_resultvalue | numeric test |
| mserp_qualitytestvariableoutcomeid | option test |

F&O recalculates mserp_testresult (pass/fail) itself. The app never computes a verdict.

`PowerAppFileSavingEntity` — one new row per photo:

| Field | Value |
| --- | --- |
| mserp_tablerefid | "0000" (literal; F&O ignores it) |
| mserp_displayordernumber | quality order number |
| mserp_testid, mserp_testsequence, mserp_linenum | the test line — mandatory, see §7 |
| mserp_filename | generated, e.g. QO000219-185024.jpg |
| mserp_formname | `"Quality"` — exact value required, see §7 |
| mserp_imagevarchar | data:image/jpeg;base64,..., max 1,048,576 chars |
| mserp_dataareaid | company |

Entity 6 is a trap, not a dependency

InventQualityOrderLineEntityPowerApp and PowerAppInventQOLineEntity **share the identical

display name "Quality order lines (mserp)"** in the Studio data source picker. Nothing

distinguishes them. Entity 6 covers only a fraction of orders (60 rows vs 154 in this

environment) and was bound by accident; entity 2 is the one the screens use, bound as

Quality order lines (mserp)_1.

Entity 6 is still bound in the app and must exist in the target, or the app will show an

unresolved data source. Do not "tidy" it away without re-testing.

3. Prerequisites in the target environment

1. Dataverse environment linked to an F&O environment with the virtual entity provider

configured. Without it none of the mserp_ tables exist and nothing below will work.

2. The six entities generated as virtual tables. They are not generated by default. See §4.

3. F&O quality management configured — test groups, tests, and variable outcomes for any

option tests. An order with no outcomes configured shows every test as numeric.

4. Licensing for Power Apps and F&O for each inspector.

5. Deploying user needs System Customizer or System Administrator in the target Dataverse.

4. Generate the virtual entities (do this FIRST)

Solution import will not create them. In the target environment, for each of the six entities,

set mserp_hasbeengenerated = true on its catalogue row:

GET   mserp_financeandoperationsentities?$select=mserp_physicalname,mserp_hasbeengenerated

&$filter=mserp_physicalname eq 'InventQualityOrderHeaderEntity'

PATCH mserp_financeandoperationsentities(<id>)   { "mserp_hasbeengenerated": true }

Generate all six:

InventQualityOrderHeaderEntity

PowerAppInventQOLineEntity

InventQualityOrderLineResultEntity

PowerAppsInventTestVariableOutcomeEntity

PowerAppFileSavingEntity

InventQualityOrderLineEntityPowerApp

tools\Invoke-EntityGeneration.ps1 does this in batches; edit tools\entity-targets.ps1 down

to these six. Generation is asynchronous and slow — roughly 2-3 minutes per entity. Verify

each table answers before continuing:

GET mserp_inventqualityorderheaderentities?$top=1

Change tracking is off for all six here and is not required.

5. Deploy

# from the source environment

pac solution export --name QualityAPP_Mobile --path QualityAPP_Mobile.zip --managed false --overwrite

# against the target

pac org select --environment https://<target>.crm.dynamics.com/

pac solution import --path QualityAPP_Mobile.zip --force-overwrite --publish-changes

For a controlled release export --managed true instead and import the managed build; the app

is then not editable in the target, which is usually what you want for production.

tools\Publish-CanvasApp.ps1 -SolutionName QualityAPP_Mobile is the developer inner loop, not a

deployment tool. It swaps the canvas payload inside a freshly exported solution and re-imports.

6. After import — the step that is easy to miss

Open the app in Power Apps Studio in the target and confirm the six data sources resolve.

Canvas data sources are bound by table logical name. If an entity was not generated in §4, the

data source will not resolve and every formula using it fails — quietly, in the sense that the

app still opens and the affected galleries are simply empty.

If a data source needs re-adding, remember §2: **two tables share the display name "Quality

order lines (mserp)"**. The one the app needs is mserp_powerappinventqolineentity. The picker

cannot tell them apart, so add the one that is *not* already present and confirm afterwards by

exporting and reading References/DataSources.json inside the .msapr.

Then share the app with the inspector security group.

7. Two F&O behaviours that will bite in a new environment

Both were found by controlled probe and neither is documented.

Photos need a test line. A PowerAppFileSavingEntity row without TestId + TestSequence

+ LineNum is never processed by F&O. It sits in the staging entity indefinitely and no

attachment appears. The app enforces this by requiring a selected test.

`FormName` must be exactly `"Quality"`. With any other value — InventQualityOrder was

tried — F&O accepts the row, consumes it within seconds, and attaches the file to nothing. The

upload reports success and produces no attachment.

There is no DocuRef, DocuValue or DocumentAttachment entity in the catalogue, so **neither

of these can be verified over OData**. After deploying, attach one photo and look at the quality

order in the F&O client. That visual check is the only reliable confirmation.

8. Smoke test in the target

1. Open the app. The order list should populate and status chips read OPEN / PASS / FAIL, not

black boxes. Black means a choice column is not resolving.

2. Open an order. Test lines should list, with an acceptable range shown for numeric tests.

3. Save a numeric result outside its range. It should come back FAIL — computed by F&O.

4. Save an option result. The outcome list should show the configured outcomes.

5. Attach a photo to a test line. The size readout must show real KB, not 0.

6. Open that order in the F&O client and confirm the attachment is there.

Step 6 is the one that cannot be skipped or automated.

9. Known constraints to tell the business

| Constraint | Detail |
| --- | --- |
| Online only | No offline support by design. No signal, no app. |
| Photo size | 1,048,576 base64 characters, about 786 KB of image. Enforced in-app before sending. |
| Photos attach to a test | There is no whole-order photo. |
| Verdicts are F&O's | The app never computes pass/fail. |
| Delegation | Fine at this scale (86 orders, 157 result rows). Above ~500 open orders the order picker needs re-testing for delegation against virtual tables. |

10. Licence cost

Prices checked 2026-08-21 against Microsoft's public pricing pages. They are **USD list,

annual-commitment** figures. Microsoft's own note on the Power Apps pricing page applies:

prices "may not be reflective of actual list price due to currency, country, and regional

variant factors." Columbus's CSP or EA agreement will almost certainly differ. Treat the

numbers below as an order-of-magnitude estimate to size the conversation, not as a quote.

10.1 The question that decides the cost

Everything turns on one thing: are the inspectors already licensed for Dynamics 365?

Microsoft's rule is that Power Apps rights included with a Dynamics 365 licence may be used

"only within the context of the licensed Dynamics 365 application", and in the **same

environment** as that application.

QualityAPP_Mobile fits that description about as cleanly as an app can:

| Test | This app |
| --- | --- |
| Does it read/write only F&O data? | Yes. Six F&O virtual entities, listed in section 2 |
| Any custom Dataverse tables? | None. Section 1 |
| Any premium connectors? | None. No connection references at all |
| Same environment as F&O? | Yes. Virtual entities only resolve in that environment |
| Does it do anything unrelated to SCM? | No. It is a quality-inspection front end |

So for a user who already holds a Dynamics 365 Supply Chain Management licence, this app is

an extension of the application they are licensed for, and **should carry no additional

licence cost**.

This is a contractual judgement, not a technical one, and I am not qualified to give it. "In the context of" is Microsoft's phrase and it is deliberately interpretive. Confirm it with Columbus's licensing desk or the Microsoft partner account before quoting a customer. The technical facts in the table above are what they will need in order to rule, and every one of them was read from the live environment.

10.2 List prices

| SKU | List price | Relevance |
| --- | --- | --- |
| Dynamics 365 Supply Chain Management | $210 user/month | The base F&O licence. Inspectors doing quality work in F&O need this regardless of the app |
| D365 Supply Chain Management Premium | $300 user/month | Only if Demand Planning forecast editing is required. Not needed by this app |
| Power Apps Premium | $20 user/month | Only if a user runs the app without a qualifying D365 licence |
| Power Apps Premium, 2,000+ seats | $12 user/month | Volume tier |
| Dataverse database capacity add-on | $40 GB/month | Pooled tenant-wide. See 10.4 |

10.3 What it actually costs, by scenario

Scenario A - inspectors already have D365 SCM. The likely case, since they are inspecting

F&O quality orders and someone must be licensed to do that work in F&O anyway.

Incremental licence cost of deploying this app: $0.

Scenario B - inspectors are shop-floor users without a D365 licence. They need a Power

Apps Premium licence each, because the app is then a standalone application from a licensing

point of view.

| Inspectors | Power Apps Premium | Annual |
| --- | --- | --- |
| 10 | $200 / month | $2,400 |
| 25 | $500 / month | $6,000 |
| 50 | $1,000 / month | $12,000 |
| 100 | $2,000 / month | $24,000 |

Scenario B is worth pressure-testing before accepting it. A user with no D365 licence can

still be blocked at the F&O end: the virtual entities enforce F&O security, so an unlicensed

user may be able to open the app and still see nothing. Confirm the F&O access model for

these users before assuming a Power Apps licence alone is sufficient.

10.4 Storage

This app adds no Dataverse storage. It has no custom tables and stores no rows; every

record it touches lives in F&O and is surfaced through virtual entities, which hold no data

in Dataverse. Photos are sent straight to F&O rather than staged locally.

The 250 MB Dataverse database entitlement that comes with a Power Apps Premium licence is

therefore ample, and the $40/GB add-on should not be needed for this solution.

10.5 The tablet app is a different conversation

QualityManagementApp is out of scope for this document, but if both apps are being migrated,

be aware its licensing profile is materially worse and should be costed separately:

|  | Mobile | Tablet |
| --- | --- | --- |
| Custom Dataverse tables | none | 11 (10 caches/drafts plus cog_POLine) |
| Power Automate flows | none | 6 |
| Connection references | none | 2 |
| Dataverse storage | none | real, and grows with cache size |

Custom tables holding copies of F&O data are harder to argue as "within the context of" the

licensed D365 application than an app that reads F&O directly, and the flows raise a separate

Power Automate question. That is not a conclusion, it is a flag: **the tablet app needs its

own licensing review, and its answer may well differ from this one.**

Sources

•  Power Apps pricing: <https://www.microsoft.com/en-us/power-platform/products/power-apps/pricing>

•  Supply Chain Management pricing: <https://www.microsoft.com/en-us/dynamics-365/products/supply-chain-management/pricing>

•  Power Platform licensing FAQ: <https://learn.microsoft.com/en-us/power-platform/admin/powerapps-flow-licensing-faq>

•  Power Apps licensing FAQ: <https://learn.microsoft.com/en-us/power-apps/maker/data-platform/data-platform-entity-licenses>

•  Dynamics 365 licensing guidance: <https://www.microsoft.com/licensing/guidance/Dynamics-365>